# 📝 Notes

May 28, 2026

## CASS UX Workshop

Invited Matías Lumainsky Caroline Clare Sid Ram Anastasiia Yaryhina Christie Davis Vanessa Wang Ben Lambert Benhur Senabathi Penelope Malpass Rini Jain

Attachments CASS UX Workshop

Meeting records Transcript

### Summary

The team established a Current Account Switch project timeline and framework for design, integration, and compliance.

Project Scope and Strategy
The team confirmed a February 2027 go-live date to ensure compliance with the mandated Current Account Switch scheme. They decided to focus exclusively on full switches for inbound flows while requiring customers to manually manage balance transfers to jars.

Design and UX Planning
Designers will prioritize competitor benchmarks such as social proof and early payment features to streamline the user experience. High-level prototypes and wireframes are scheduled for completion by the final week of June.

Technical and Operational Alignment
Future meetings will split into separate design and integration tracks to maintain progress toward the September testing deadline. Teams must prepare for rigorous accreditation testing to avoid significant financial penalties from failed validation attempts.

Rate this Summary: Helpful or Not Helpful

### Decisions

ALIGNED

- Meeting cadence structure modified The project meeting cadence is updated to alternate weekly between experience-focused and integration-focused sessions to effectively manage the two distinct workstreams.

We've updated the Decisions section using your feedback.

Let us know what you think: Helpful or Not Helpful

### Next steps

- [Ben] Coordinate Design: Collaborate with Connor to oversee the design and front end experience for the switch process.

- [Someone in 4.07 Punk Rock (LDN, 4)] Share Documentation: Distribute materials explaining the Cass scheme and current user flows to the team.

- [Someone in 4.07 Punk Rock (LDN, 4)] Analyze Account Structure: Research whether jars can function independently of the main current account container during a switch.

- [The group] Define Conversion Service: Identify the specific internal service responsible for managing currency balance conversions during account switches.

- [The group] Review Messaging: Evaluate the drafted bullets for outbound customer communications regarding switch processes.

- [Someone in 4.07 Punk Rock (LDN, 4)] Research Competitor Policies: Investigate how other financial providers handle balance closures and conversions during account switches.

- [Someone in 4.07 Punk Rock (LDN, 4)] Share resources: Post relevant documents and project links on the communication channel.

- [Someone in 4.07 Punk Rock (LDN, 4)] Find content designer: Contact Holly or Ian to recruit a content designer for the project.

- [Benhur Senabathi] Create wireframes: Produce first pass wireframes by the last week of June to enable a project scope sense check.

- [Someone in 4.07 Punk Rock (LDN, 4)] Build prototype: Develop an early high level prototype using the base services model to test state based user flows.

- [Someone in 4.07 Punk Rock (LDN, 4)] Approve switch bonus: Submit the switch bonus Product Requirements FAQ to the pricing team for review and approval.

- [Reinie] Define API contracts: Coordinate with the team to establish necessary API contracts for the backend system.

- [Someone in 4.07 Punk Rock (LDN, 4)] Share PR: Provide the switch bonus Product Requirements document to the team for review.

### Details

- Workshop Purpose and Team Assignments: someone in 4.07 Punk Rock (LDN, 4) introduced the workshop as an initial session to align on the design and front-end experience for the Current Account Switch (CAS) project (00:00:00). They confirmed that Ben will lead the design work in Europe, working in collaboration with Connor to ensure the front-end experience connects properly with account work and broader project goals (00:02:12).

- Project Timeline and Go-Live Goals: The team established a target go-live date of February 2027 to comply with Pay UK's mandated scheme windows. Working backward, the back-end infrastructure for file exchange must be ready for functional testing by September (00:03:34). The front-end experience should ideally be ready by December, though the team noted that they have flexibility to work on it up until the release date if necessary (00:04:36).

- Understanding the Current Account Switch (CAS) Scheme: someone in 4.07 Punk Rock (LDN, 4) explained that CAS is a well-established UK scheme run by Pay UK that enables customers to switch their current account from one provider to another within a seven-day period. Wise is required to offer this service to remain competitive and compliant as a current account provider, and the process is designed to be largely hands-off for the customer (00:06:11).

- Service Design and Communication Strategy: The team emphasized that CAS requires comprehensive service design, including CRM, SMS, and WhatsApp updates, to keep customers informed throughout the process and reduce frustration. Communication is considered a core part of the end-to-end user experience, necessitating early planning for how status updates are delivered (00:08:47) (00:24:47).

- Outbound Switch Process and Non-GBP Balances: someone in 4.07 Punk Rock (LDN, 4) detailed the outbound switch flow where a customer leaves Wise, noting that the main current account must close to enable the redirection of payments (00:10:28) (00:15:22). The team discussed the challenge of handling non-GBP balances, noting that for the first phase, they plan to close only the GBP current account balance while keeping other balances open, potentially by moving them to jars (00:11:36) (00:15:22).

- Managing Account Scope and Regulatory Constraints: The team discussed the complexity of defining the "current account" perimeter and confirmed that, generally, savings and investment accounts are out of scope for the switch. They highlighted the importance of adhering to the scheme's requirements regarding account closure while trying to retain customer relationships where possible (00:13:35) (00:16:05).

- Customer Responsibility in Outbound Switches: Regarding balance management, the team debated whether to automate conversions or require customers to zero out balances before switching (00:17:34). Someone in 4.07 Punk Rock (LDN, 4) suggested keeping the first phase simple by placing the responsibility on the customer to move funds into jars before the switch date, as automatic conversion could introduce risks related to exchange rates and lack of control (00:18:32).

- Outbound Switch Finalization and Communication: The team discussed the need for clear communication once the switch is complete, specifically regarding account closure and the provision of statements (00:22:59). They agreed that email is a reliable channel for closure notifications, though they are considering additional channels for status updates, with the understanding that the new bank generally leads the communication in an outbound scenario (00:24:47).

- Handling Scheduled Payments: Benhur Senabathi raised concerns about existing scheduled payments, such as direct debits and standing orders. Someone in 4.07 Punk Rock (LDN, 4) confirmed that these are automatically cancelled by the switch process and that all relevant payment details are transferred to the new bank, which must be communicated clearly to the customer (00:26:17).

- Inbound Switch Strategy and Partial Switches: someone in 4.07 Punk Rock (LDN, 4) confirmed that the team will focus exclusively on full switches for the inbound flow, as partial switches (payment transfer service) are not mandatory and represent a negligible portion of total volume (00:29:01). The process requires that customers already hold an account with Wise before initiating the switch (00:30:39).

- Integration of Switch into Onboarding: The team discussed ensuring that the "switch" functionality is only presented to customers who have already secured UK account details. They explored the potential for deep-linking into the switch flow from marketing campaigns to streamline the experience and prevent showing the switch option before the user is eligible (00:31:34).

- UX Patterns and Value Propositions: The group reviewed competitor flows from Monzo and Revolute, noting the importance of social proof, the "Switch Guarantee," and value propositions such as cross-currency capabilities and "get paid early" features (00:34:20) (00:39:41). The team identified "get paid early" as a potentially high-value feature to investigate, utilizing BACS to preempt payments (00:35:07).

- Data Collection and Fraud Prevention: To reduce switch rejection rates, the team highlighted the importance of collecting accurate data, such as old bank card details, which serves as a primary fraud prevention measure. Implementing validation checks, like the "green tick" confirmations for account details seen in competitor apps, was identified as a best practice (00:36:34).

- Switch Scheduling and Progress Tracking: The team proposed allowing customers to select a switch date within a one-to-two-month window to ensure they do not forget the request (00:38:02). They also envisioned creating an in-app "switch in progress" view, providing a timeline of status updates, and delivering a celebratory unboxing experience upon successful completion (00:43:54).

- Marketing Incentives and Fraud Prevention: someone in 4.07 Punk Rock (LDN, 4) proposed a switch bonus structure, such as cashback on direct debits, to incentivize switching while mitigating the risk of gaming the system. This structure would be designed to align with the primary account's lifetime value rather than offering a one-off payment (00:46:01).

- Compliance and Testing Requirements: The team noted the September deadline for back-end functional testing with Pay UK and Vocal (00:03:34) (00:47:18). They discussed the high stakes, noting that failing the initial free accreditation test would result in a fee of approximately 75,000 to 100,000 GBP for subsequent attempts (00:48:28) (00:55:15).

- Design and Prototyping Roadmap: The team agreed to aim for first-pass wireframes and a high-level prototype by the last week of June (00:50:02). They plan to utilize existing service-based prototypes to minimize custom development, and someone in 4.07 Punk Rock (LDN, 4) noted the need to assign a content designer to the project (00:49:06) (00:50:46).

- Project Cadence and Meeting Structure: To maintain momentum, the group decided to split future bi-weekly meetings into two tracks: one dedicated to the Experience/Design side and one for Integration/Back-end (00:52:52). This structure will allow the team to focus on specific topics while ensuring cross-functional alignment (00:53:27).

You should review Gemini's notes to make sure they're accurate. Get tips and learn how Gemini takes notes

How is the quality of these specific notes? Take a short survey to let us know your feedback, including how helpful the notes were for your needs.

# 📖 Transcript

May 28, 2026

## CASS UX Workshop - Transcript

### 00:00:00

4.07 Punk Rock (LDN, 4): Good. Good to see you. It's been a while. Yeah, it has been a while. Yeah. Now you're fully set on it, I'm guessing. Yeah. Uh at full speed now. Yeah. I know when I grab your first like what's happening? Sorry. Yeah. I think I'm still like what's happening? Um great. Okay. I think we've got everybody to get started. So the setup for this is um Oh, hey Caroline. Thanks for um so yeah, purpose for the workshop today was basically to start getting into the design and kind of front end experience we want to build for Cass.

### 00:01:24

4.07 Punk Rock (LDN, 4): Um I think we'll probably pivot away a little bit from a workshop and probably use this more as like an intro session. Um so Ben and Ben, we haven't actually really spoken about cast much before. I can give you a bit of the Yeah, that lowown of what it is. And then um yeah, I've got basically some mockups. Well, not mockups, but I've got some like screenshots of some other uh competitors about how Cass kind of looks uh from their perspectives and then we can walk through some of like the user flows at a high level. So yeah, basically out of this session, I think the the goal is just that everybody's kind of uh up to speed on what it is and then I think Vanessa probably for uh you and Matias to then figure out kind of who would take on the like decided, haven't we? Yeah.

### 00:02:12

4.07 Punk Rock (LDN, 4): For design. Yeah. Yeah. Yeah. Yeah. For design, it's going to be uh Ben working with Connor. Okay. on a so Connor can sort of like oversee and sort of make sure everything's right from a can experience perspective like Ben can lead on the design in Europe. Okay. And it work well. It's like um cuz I think a lot of the regional design work will always need to be in like collaboration with other design teams and designers. Okay. So just it's a great way to set it up. Cool. So chat to Conor about that. I was just messaging him actually um uh about some stuff.

### 00:02:43

4.07 Punk Rock (LDN, 4): So yeah, that's cool. So Ben can sort of hold the pen. that rhymed. It was unintentional. Uh and then work with Connor to make sure it all connects back into the account experience work and everything else is going on. I know we'll we'll do the building. Okay. Just to make it fun. All clear then. Uh that's awesome. So, uh sounds good to me in terms of where we are on the project. Uh maybe it's it's worth starting this on the timeline real quick so everybody's uh aware of what we're working toward and then we can get into what Cass is so that comes up. Yeah. Cool. So uh I I know this is a bit abstract talking on timelines but we haven't really discussed what CAS but I'll do that in a second.

### 00:03:34

4.07 Punk Rock (LDN, 4): But basically just in terms of what we're working towards here um our go live date which is kind of like mandated by pay UK because they have certain windows in which people can join the scheme um is February of 2027. There is a like best possible world of maybe Jan 27 works but I think we were sort of using Feb as the conservative date. working backwards from that uh just before this we need to do a few months of accreditation testing uh with pay UK and vocal which is like the technical partner uh for pay UK. So um coming back to to the working group essentially we need to be ready to start testing kind like from this uh orange line here which is September the good news is is that only the back end needs to be ready for this testing. So that's when I say the back end um there's basically like this file exchange that happens between wise and like the the cast scheme and so uh that's being built within like the UK money movement team.

### 00:04:36

4.07 Punk Rock (LDN, 4): We've already started on that. We're on track to have that ready for September. Um the front end experience can be ready either in parallel. It would be great to kind of test with the the front end live, but if we can't do that in time, we can still do the testing like do the mock uh like just create some mock uh cast information somewhere uh and then test off the back end and then the front end can then kind of go live. I I mean ideally maybe a couple months before, but in theory nothing really stops us from even working up until the release date. Um so yeah, just to baseline a little bit where we are and um at the moment we're working on a few different things here. Um there's lots of like bureaucracy to follow with Pay UK. We're using Nap West as like our sponsor for access to the scheme.

### 00:05:26

4.07 Punk Rock (LDN, 4): I won't bore you with a lot of these details, but there's a few streams that are are live at the moment. So, um, yeah. Any questions on just timing before we we get into what Cass is from anybody? Okay. So, just the drop dead date for us. You're saying front end wise, December. I Yeah, I would say so. Um, I think any later than that, we're kind of cutting it really close to being comfortable. We've tested everything and it can still go live. I think this is well eventually should be enough time. So, yeah, that's fine. Great. Okay. Um, nice. So, a word on on Cass and I can share some pages after the call.

### 00:06:11

4.07 Punk Rock (LDN, 4): We've got lots of documentation what it is, but essentially it's a scheme that's been uh built in the UK for over a decade now, run by Pay UK that allows customers to move their current account from one bank provider to another. And it was created as part of like some industry research uh where the contra was a P but one of the financial bodies base identified that customers were blocked from moving accounts easily and so they mandated pay UK to create the scheme. Today pretty much all the big banks are part of it. It actually turns out that if you want to call your account a current account you're required to be part of the scheme. And so we're actually a bit behind here because we should have already been offering Cass being a current provider. So but we're playing catch up a little bit then we've sort of risk accepted that we can call it a current account as long as we're in the process of joining CAS.

### 00:07:07

4.07 Punk Rock (LDN, 4): Um so there is a strong regulatory reason to why we're doing this. But in addition, um it actually is a really valid channel to get more primary accounts and uh we get a lot of customer feedback today already of customers wanting to move to wise but voicing the pain of having to move all their direct debits and and that sort of thing. So that's a little bit about Cass and and kind of why we're doing it. Um the main features of it is that it all happens within a 7-day period. So there's actually this like cast guarantee and pay UK tried to have all switches done within seven days like they have a 99% uh performance on this. So they watch us very closely to make sure we can do this in time. And uh from a customer's perspective the whole idea is that it's like very very hands-off for them. They don't need to do very much.

### 00:07:59

4.07 Punk Rock (LDN, 4): They mostly speak to like the new account provider who then in a case where they're switching to wise that would be us. we're sort of like doing most of of the heavy lifting to make it all work. Um, so yeah, I I think that's like probably sufficient context for for now. Uh, but any any questions before we start looking at some some flows. Uh, no, the flows will probably explain just on design. So, we need to start seeing sort of some design pretty quickly then in the next couple of months. What's what are the rows above there? Uh, yeah. So actually it's that's a good call out. One thing I would I should mention is even though we probably don't need well we don't need to be testing the front end as part of the accreditation testing they will want to see our designs.

### 00:08:47

4.07 Punk Rock (LDN, 4): Yeah. So even just having the the screens ready like as you know PDF we can take from Figma or whatever we probably need to have them ready around this period. Yeah. No, that makes sense. I think also there's like the UI, but there's also like like the service design of the thing because there's a lot around like text updates, SMS, CRM, like pushing updates to customers is like a core part of the experience and could drive a lot of frustration when like people don't know what's going on. Yes. So like I think we can consider it as like the service design and the end to end experience earlier and then start building some UI of keep there's yeah beyond the screens into the whole experience because we start to think about that as part of it as well. It's a good point and um probably a good segue to kind of switch to the flows because we have um started thinking a little bit about where we would have some of this communication.

### 00:09:44

4.07 Punk Rock (LDN, 4): So, sorry. Hey, um you didn't miss anything. You just gave like the oneonone on cast. So, you're Hopefully I'm already across it. Yeah. Um so, this is actually the third workshop we're running. We've done two already on just like the back end uh design. Um and so got these like flow diagrams that capture pretty much like everything that can happen including all the the unhappy parts. Um we'll start with like the outbound switch just to walk through like what customer journey is and then uh I think here we can touch a little bit more on the UX which we we didn't do so much on the back end but um let's zoom in so we can actually see what's going on here. Uh so everything starts with the customer choosing to switch.

### 00:10:28

4.07 Punk Rock (LDN, 4): Um I I won't spend too much time but there as I me mentioned there's like some technical messaging that happens with the scheme. Uh we have to do some validation on those but essentially uh we would take the information the customer provides and we can look at some screens in a second. I've got some from like Monzo Revolute and few others of what it looks like on on their journeys. Uh but once we validate that that information is correct uh we we kind of send it through to the old bank through the scheme and if the new bank responds with a yes this is our customer we're happy for them uh well all the information looks good so we accept the switch um they send us this like message too uh which is basically the the start of like the whole switching process like taking place um and I think here we've got some uh to your point Ben earlier like we probably need to be telling the customer uh at this point like hey switch is is happening um like I've drafted some bullets here um you know we can use this lose it whatever we kind of think is is right but essentially there are some different scenarios

### 00:11:36

4.07 Punk Rock (LDN, 4): here like one is okay they didn't request the switch so it's like a fraudulent switch so we tell them like okay if there wasn't you like please let us know immediately um uh Yeah, sorry. We are on halfbound. So in this scenario, um we would have been the one kind of validating this the information we got from the new bank and it's pretty low touch on the outbound switch like we'll say something like so and go um we'll give them the switch date that's been agreed and the very interesting thing for us as like an outbound uh flow is we do a lot more than just like the vanilla current account. So we have like jars, we have stocks, we have uh interest with the capital I, we also have all the multiurrency stuff. And so so far with product compliance, we've agreed that we only need to close the GBP current account balance. We'll actually try to leave the rest of it open uh to like maintain some sort of relationship with the customer.

### 00:12:36

4.07 Punk Rock (LDN, 4): Yeah. Um, and so we need to be super clear with the customer say like what's actually going to close at um, and I think in the V1 we will probably leave it up to them to say like if you want everything to close please move this into your current account by this date and then we'll move as part of the switch. Um, but if you don't do that then these will remain open and that will be everything but the current account. Um, so I think there's a lot of like messaging and um like concentration here of making sure this is clear. Can you switch from a job? Uh, no. So only current accounts are in scope of the switch. Okay. Um, I think we're going to start blurring those lines. I know the account team are working on like account details for jars which then becomes like semantics of like what is the current account what's not but yeah technically speaking um only what we call the current account and the perimeter we put around it is like that the main account uh hover

### 00:13:35

4.07 Punk Rock (LDN, 4): profile makes sense and then because there's joint accounts coming as well so there'll be joint accounts shora jars and your main account and the reason we don't want to do it is a because we don't want them to make it easy for them to lose out of person but then b because it's complicated. Yeah. Scope reduction is part of it. It it is part of it but but also there's um so within CAS you can't like savings accounts and any investment accounts are not in scope normally for the program. Yes. Um so there is actually a valid point and PK mentioned this as well like if a customer has a savings product with us they may actually want to keep that with us. Um, but there are it is multiple like you say like keeping some connection with the customer seems better than just letting them go.

### 00:14:27

4.07 Punk Rock (LDN, 4): I guess like would longterm if we have a client who sells all these products and direct on all these products would the long-term idea be like in a year we you can guess any of your accounts that you choose. I think we'd have to run that through the scheme because they I mean we'd have to tell them why we think it's a parent because they are quite potential hides the parent account as like a naming. Yeah. Yeah. It's interesting as well. There's I think get happen with Chase where you could set up multiple accounts and then use them to switch to other banks to get their switching bonuses. So you could like almost like become the burner platform for people switching and other weird behaviors. Yeah. But yeah, interesting. Okay. Um yeah, so some some good stuff for us to think through here.

### 00:15:22

4.07 Punk Rock (LDN, 4): Of course, if they have a nonGP balance in the current account, we will convert this at whatever rate. uh is the rate on day of the switch. Um and then we should tell them kind of what what sorry I don't I thought you said we would keep all the other balances open. So other balances not in their current account. Oh right. So the current account has to close basically. Yes. Oh. So actually that's like a really key point here. Um the whole reason why the switch service works is because the old account closes and that allows all of the redirection to take place. So like that actual source code and account number that's on your current account has to has to shut like that must be closed for the redirection to take place.

### 00:16:05

4.07 Punk Rock (LDN, 4): Yeah. Yeah. But but that like I think we're talking about like having a sort code and um account number closed is one thing but like if I had a Euro USD balance in that same container those have to close too. So if they're in that container and our perimeter is that container, then any balance whatever the currency is in that container will need to be moved. But also I didn't think J could exist without a I don't think you can have an account without a main container. So so this is the thing with the introduction of account details on JAWS moving forward this becomes feasible to do to leave the jar open and you can transact in and out of it without having current account so to say. I think they're moving away as well from like main groups. Oh, has it?

### 00:16:49

4.07 Punk Rock (LDN, 4): I think like the way it's working was now you just have extended savings joint. Oh, I thought like an old decision at least I thought was that an account always has to be chain up. I mean something we can work through organized but chances about it. It seemed feasible to kind of do this with the introduction of account details on on these other well you would know better. So if that's the case then that's fine. Um but I mean actually I I will not take that as a given. I've got a little parking lot here. So I will take that as a followup
Benhur Senabathi: Do we already have uh current account details for jars or is that something that we're working
4.07 Punk Rock (LDN, 4): like actively work in progress.
Benhur Senabathi: on?
4.07 Punk Rock (LDN, 4): It should be it was released and rolled back.

### 00:17:34

4.07 Punk Rock (LDN, 4): So we're like imminently Yeah. releasing
Benhur Senabathi: Okay. And is that um is the use case there that you could receive money directly into your jars. Okay. And just one more question. uh you mentioned like we'd have to convert all of the other currencies within that current account container uh before you close it and basically move over the whole uh about can we actually allow customers to move their other currencies to any jars before they actually do this? Is that something we can offer?
4.07 Punk Rock (LDN, 4): Is this a product decision as in we can say to the customer you can't start a current account switch until these jars or these BS end. Uh so yeah a couple things here once we initiate a switch we have to do it within 7 days. So we could do that um but we would then have to kind of wait until the customer does the action and then trigger the switch.

### 00:18:32

4.07 Punk Rock (LDN, 4): Could we not initiate the switch like if they got to the end it would be like error you haven't closed I mean a better way of saying error like you haven't closed your balances. I don't think I I know this cuz I think when I tried to close another bank some sort of account somewhere and it was like your balance has to be zero before we can close it. So I then had to put the onus on me to do it before we even initiate. So the way I've been thinking about it in B1 to also kind of like keep the scope somewhat manageable is to put more of the responsibility on the customer and say like on the switch date this is going to happen and that will be whatever is in your current account ballot like whatever is in your current account and we can maybe even show show some pictures cuz it's quite complex I think in our app to know to know what is your current account but like on this date your current account's going to close whatever is in that is going to be moved and if you want to keep anything with it like widthwise please move that into a jar.

### 00:19:25

4.07 Punk Rock (LDN, 4): So maybe in like subsequent phases we can think about making this more I don't know we can like have a tick box that says I want to close everything and we will do that automatically or I want to keep my savings with wise and then we'll like move everything but savings. So I think we can iterate on it but for like the very first phase of this I would probably keep it simple and just let customers like deal with it. That's what I mean by by keeping it simple. I would think it would be simpler to just say to customers you can't switch until all your other balances are zero. Um like you have to go convert them all to GBP because otherwise we won't let you initiate the switch. I don't know if that's like going to be a regulatory concern. Yeah, I think once so once you go live you can't refuse an outbound switch.

### 00:20:11

4.07 Punk Rock (LDN, 4): So basically when the new bank initiates the switch I see and we and we respond with these account details are valid. We're on a 5day clock to make it happen. Yeah. And that's why it's sort of like this. Well, it's going to happen on those days. Yeah. Sorry, I forgot they initiate it somewhere else. So, we just get told Yeah, sense. Okay, cool. So, yeah. What What would be preferred? Like, we could automatically move it out into jars and then we retain the money or automatically convert it. uh we can't give confusers a choice cuz if they don't reply or we could and then say if you don't reply by next date we'll automatically do this and the response part of this is is the tricky bit I think unless we find a way to like do this automatically um yeah maybe that's what what you meant but I I think yeah the the fiddly bit the like uh if we convert it for the customer they lose control of the rate which feels so we're saying so the switch would happen and then like we'd automatically convert it to

### 00:21:18

4.07 Punk Rock (LDN, 4): GBP. Yeah. Yeah. It's like it's that classic thing like I know the dollar tanks against the pound right as you switch your account and then also like auto conversion without control of the rate feels a bit like unwise. We had a similar thing in Thailand because you can't um you have to receive into time we autocon convert it. M um so I wonder if like moving it into jars so that you retain control of the currency and the rate and the money stays with wise could be an interesting route and then uh yeah think through it but I I totally like I agree and I think that would be a nice nice thing to have is it like critical for for B1 the other thing as well it's the scope of the current accounts includes all the currencies. Mhm. So yeah.

### 00:22:11

4.07 Punk Rock (LDN, 4): Okay. Well, think one thing. Yeah. Yeah. Um Okay. But I'm going to a lot of it is in the messaging and the content and like the notifications and and how we explain what's happening. Yes. Uh cuz we equally if I view my current account as all of these currencies and then only the GBP moved and everything else moved it to a jar, it hasn't switched. So yeah, have to think about it. Yeah. Okay. Uh that one. Okay, cool. Um so yeah, and I think a lot of that like education needs to happen uh at this point. So as soon as we've got the like switch request from the other bank, we should like tell the customer exactly what's going to go down.

### 00:22:59

4.07 Punk Rock (LDN, 4): And the nice thing here is like we'll know the switch data at this point. So we can give them pretty precise things on like okay please do this by this exact date otherwise uh it's not going to happen or whatever y happens happens. Um I'm not going to focus too much on the unhappy part for now because we probably don't have the time like this took 4 hours for us to walk through separately. So um just to move on here like assuming nothing goes wrong basically a few days later we get the balance transfer request message from the old bank and um this basically then says okay all the switch all of the process have been uh completed and we then just need to tell the the new bank how much we're sending over and um yeah we we then send it later that day. I think we had some we had a bit of this discussion before of like yeah which balance is on scope what what like rate to use convert those balance uh and I think that's where we need to like just get into the detail of it.

### 00:23:58

4.07 Punk Rock (LDN, 4): Um, we also need to like double check which service uh I'm not sure if anybody knows like if balance service like does this conversion or who would like be able to do the the math and and feedback to to our service like how much we should be moving. Um, I think it should be question. I think there's like heaps of like things that are built. Okay. I know that's not like super concrete, but there's like heaps of stuff that can do this. Okay. Uh, sweet. And then yeah, we we then move their uh their money across. Um, again, not going to touch too much on the unhappy path, but I think at this point, we need to uh send them an account closure email to basically say like your switch is complete. Uh, we've closed your account.

### 00:24:47

4.07 Punk Rock (LDN, 4): There may be some statements we need to send at this point. I'm still kind of working through exactly what that is. Um like how many months of statements or whether we can just like say if you need statements like contact us and then is email the only channel or like can we do SMS for like e updates or WhatsApp or things like that. So because I'm like I said that you know if somebody's checking their email less frequently than text messages like uh it might be good to be you know send out an SMS or a WhatsApp as well. Yeah. Uh it's completely up to us. So yeah in some place I'd put like push notification but we'll Okay. Fine. So email is just like a capsule for like send something to the customer. Okay.

### 00:25:27

4.07 Punk Rock (LDN, 4): Yeah. I I do think for the closure an email is probably the most durable and best way to like give them something that's somewhat like official. But yeah, for the status updates, there's no real Yeah. Okay, cool. Um, the one thing I would say is I think the onus for a switch like this where they're leaving wise, the onus of updates through the switch process is more on the new bank. Um, so when we switch to that flow in a second, you'll see I have like a lot more touch points suggested. Um but yeah, I think that is then like if everything goes well, uh the happy path and then we'd like basically redirect any payments that comes in uh to that closed s account number that aren't automatically redirected by the scheme. We got some interesting like money movement stuff to figure out here. Um but yeah, that's it on up.

### 00:26:17

4.07 Punk Rock (LDN, 4): Um sorry, go on.
Benhur Senabathi: I was just going to ask about schedule payments. If there's anything that's already present, would it automatically I'm assuming it would get automatically cancelled and we need to communicate that to the
4.07 Punk Rock (LDN, 4): Yes. So,
Benhur Senabathi: customer.
4.07 Punk Rock (LDN, 4): um I think when we do the inbound switch flow, uh that's where the customer is kind of made aware that okay, all of your existing schedule payments are going to be cancelled. Um, I mean it's it's potentially worth us like reiterating that in our message to them like, "Hey, sorry to see you go. Keep in mind everything's going to be going to be cancelled." Um, and we basically then send in this message to response. Uh, we send uh all of those payment details to the new bank. Those are things like direct debits, uh, standing orders and yeah, any like internal wise um, scheduled payments as well.

### 00:27:15

Benhur Senabathi: Okay. So that's get that gets transferred to the new back as well basically,
4.07 Punk Rock (LDN, 4): Yeah,
Benhur Senabathi: right?
4.07 Punk Rock (LDN, 4): you said a question. Yeah, maybe this is me rethinking too much, but like today when you close a balance, will you reopen and give those same details, right? The same account details, uh, sorry, on a current on a main account. Yes. Yeah. So, in this in another account? No. You mean recycling of all account details? Yeah. So today if I close if I want to close my balance we and then they reopen it a week later we give those same details. Oh, I see what you say. But like in this case when they close it and like port it out. If they reopen, would we just get new ones?

### 00:28:00

4.07 Punk Rock (LDN, 4): Well, it sounds it depends if it's a main account that you're reopening. Um I think regardless we need to give them new details because this is something to figure out. Yeah. But if if the old account retail still has a redirect in place, we can't market like no longer available ever. Um the only way it could work is if they switch back to us and and it's kind of funny actually in the unhappy part. Hey UK actually says like sometimes customers just start a brand new switch like straight away if they realize that I've made a mistake. Yeah. So if they switch back then maybe we can because we'll know that the redirect will come off the comments. There's definitely let's put that down before we Um, yeah, I know I'm going through it pretty quick.

### 00:29:01

4.07 Punk Rock (LDN, 4): Apologies. I'm trying to squeeze it in an hour, but any other questions on outbound before we jump to the inbound one, okay, let's go. I think the inbound one is a bit more interesting and hopefully we get more inbounds than outs. Um, cool. So, let's go. Uh, again, not sharing this tab. Sorry. Okay. Uh, so this is the the Alpine flow. This one's a bit more complex. lots of different edge cases, but again we'll just stick to like the happy path. Um, with inbound, there is a just for like completeness, there are two modes of a customer switching. One is like a full switch, which has a 7-day guarantee, and your old account closes. The other is called a partial switch, which is also called like the payment transfer service, where a customer can choose to move some of their payments from their old account to the new account, but their old account doesn't close.

### 00:29:57

4.07 Punk Rock (LDN, 4): Okay, when you look at the numbers, 99.x% of switches are full switches. So, I've already decided that we're not going to offer partial switches. Uh, we already thought that to pay UK as well. So, we're not going to think about partial switches for right now. We can think about that later if there is any interest in it. But for V1, uh, we don't need to. It's not mandatory to offer a partial switch. So, just wanted to to mention that as a caveat in case this comes up, uh, later. So yeah, on the inbound switch, this is typically a customer somewhere in like the wise ecosystem. They're like great, I love wise, I want to switch. Um, we would have some sort of uh like we, you know, we offer the Cass.

### 00:30:39

4.07 Punk Rock (LDN, 4): We can look at some landing pages from the other banks in a second, but like we have a page somewhere that's our Cass information page that tells a little bit about like what CAS offers with the CTA, learn more or get started, whatever you want. Um, and here Yeah, we just need to make sure that we um, uh, so are they, yeah, are they signing up and switching or are they existing wise? So, do you have to sign up for wise and then switch or could you hit a switch button and sign up and switch? Yeah, great question. So, I think the right way or I don't know whether the way we've thought about so far is you do onboarding first the normal onboarding. you get your account with wise switched wise would be the next best action. Exactly. Okay. And and part of the reason is uh from the scheme perspective that's like the mandatory flow.

### 00:31:34

4.07 Punk Rock (LDN, 4): You must already have given the customer an account before they can like switch into it. Yeah, makes sense. Okay. Um yeah, there's some interesting stuff we maybe do like if some like doesn't need these to be initially, but eventually um if we know somebody's come into the app via a switching campaign or landing page, we do a more prominent switching popup once they complete their sign up or something like that. We can like deep link um in some stuff. So that could be interesting. Uh go ahead.
Benhur Senabathi: Do they do they need to have current account details to initiate a switch or do they just have to open an account at voice? Cuz I'm thinking today it's like you have to manually get the details. Or am I
4.07 Punk Rock (LDN, 4): Yeah, but not for UK, we've changed that because um so I guess there there's two things they um if they go

### 00:32:19

Benhur Senabathi: wrong?
4.07 Punk Rock (LDN, 4): down and sign up for an account through the onboarding flow, the unified onboarding, we do now force them to get UK details and that was part of the current um current launch. But if they do decide to open and like go down the send part or skip the intent picker, then they'll end up in this like weird in between like they'll just end up on this. They could end up like Yeah. looking at lots of things, but basically they won't they won't have C details until they But but that's up to us, right? Like we can then only show the cast in the cast button or whatever the ingress point when the details have been assigned. Yeah. Exactly. And then how Yeah. Okay. I see. So then if they so they'd never know they could switch to wise but if they saw a switching landing page we need to make those landing pages clear that you have to have account details first otherwise you'd be like I've got the wise app I can't find the switch button because I only ever Yeah.

### 00:33:19

4.07 Punk Rock (LDN, 4): Yeah, I mean to your earlier point, if we can deep link it, we probably shouldn't show them the send at all. We just force them down the current. Um, yeah. I will not a good parking lot. Cool. So then assuming they decide to go ahead uh they will see some uh info screens. Um, I actually think maybe this is a good point to just switch to like uh I already like the Monzo flow is pretty good. So maybe we'll we'll go there because I think this gives a bit better view of exactly what it is. So yeah, I mean this is you can do it on the app or web portal. But if you kind of like search for switch on their app, you you land on this page. Um it gives you some nice information of what it is.

### 00:34:20

4.07 Punk Rock (LDN, 4): Um we can look at Revolutes in a second where I think Monz is quite a bit better. Um, as you scroll down, it shows the switch guarantee like this is becoming almost like FCS protection. It's becoming like a a really help with converging. Yeah. Um, so some nice social proofing there. They also show some of their own like value prop stuff. So here we can show like cross currency capabilities and and any other good stuff we want to. Can I slightly pause? Um, I'm really jumping the gun, but we're just talking to Apac about they're looking at like adding receive your income in Singapore, receive your income in Australia, and they want to build something very similar, which I think worked perfectly for Cass. And if we're building this, we'll build it with Dflow. But one of the things they really wanted is like value props and like all this kind of stuff.

### 00:35:07

4.07 Punk Rock (LDN, 4): So, I think if we can build this with like the CS pieces and then like some of the like more generic pieces, I think it would be really sick. Nice. Um, yeah. makes disrupt. I think their value and profit is like very aligned with what they're looking for. Cool. I I would also add like uh get paid early is an awesome feature. Yeah. Yeah. That's what I'm looking for. Okay. I think that's very much like a receive way like we need to figure out how we're going to build that. I think it would be sick to do as well. From what I I was very curious about like a 30 second tangent here.

### 00:35:38

4.07 Punk Rock (LDN, 4): Um I think it's through bats because most come through backs and you can preempt the backs by 24 hours. I think that's about once or two. But I think this like this kind of thing we really need to invest like like for us obviously we're real keen on like the salary income like how we can get more and more of this and like incentivizing is huge. So figuring that out hopefully it's a value prop we can add. Yeah. Yeah. I mean there's an annoying why you don't pay payroll via mid month interesting. Okay. Not yet. Not yet. Well, competitive wise account. Yes, I should do that. Um, but yeah, basically once they kind of give you all the education, um, I think they do a good job of saying like what won't be transferred and probably we can, you know, think about something similar like, okay, your assets or whatever you have in your jars may not be transferred, but this is probably the place to to do it.

### 00:36:34

4.07 Punk Rock (LDN, 4): Um, and then it's pretty much like the mandatory stuff you need to fill in. So, if you choose to switch, you then enter in your old bank uh sort code. Please don't use my bank details for anything. Um I think Modza does a great job of like giving you all the green ticks. Like they run, you know, as soon as you enter your s code, you see a little badge pop up here. It's like great, I know, I recognize that badge, that's my account. Um they do a confirmation of pay check, which we've already checked with compliance that we can do as well. So basically as soon as you put in your name and your account number, it'll come up like green ticks. All your details match. Um it's basically leveraging like this recipient creation flow but or a cast flow.

### 00:37:16

4.07 Punk Rock (LDN, 4): Um so once you enter all that in they basically collect like the last bits you need. So we need to get their address. Um they prefill all of this by the way. So since I'm already a customer of Monzog, they know all of this. So this stuff is prefilled. Um uh yeah I think the last five digit of your old bank card pay actually said like this is the number one reason why switches get rejected today. Um it's like a basic the main way to avoid fraud. Um so that you know the person has like the card. Um but also a lot of people are just like can't be bothered to find their card. They always try this. I don't have a card. But then when we send a a switch request saying this customer doesn't have a card, the other bank just rejects it because they're like no, they have a card, they just haven't told you about it.

### 00:38:02

4.07 Punk Rock (LDN, 4): So we may need to think about a good way to like yeah really really encourage them to enter their car details. Otherwise, we're going to have a lot of like rejections. Um and yeah, once all of that is done, they can then choose their switch date. Uh and this is like with the date picker. And here basically like on the back end we'll create an API with the eligible dates that you can just call to show like which dates are are possible. The only decision we need to make here is like how far in the future we allow them to make a switch. I think Monza does like one month. I think what Revolute does like two months or 3 months. Pay UK was saying like you shouldn't make it so far in the future that the customer forgets that they asked to do a switch and then like randomly one day they can't get changed and they're like furious.

### 00:38:47

4.07 Punk Rock (LDN, 4): So I think like one or two months is probably the sweet spot of like how long we would allow this this date be good to go. Um and then once you've like picked your date uh this is actually mandatory. We must show the current account switch guarantee wording. Um and you can like revolute and mod do this slightly differently. Um but yeah, we we need to show this and then I haven't clicked the button because I didn't want to move my account, but I think uh after that there's probably some success screens um which closer to the time like I can switch and we can get those beginning. I wonder um back to sort of something earlier where we were talking about how we have to move everyone's currencies into the current account but like if you were to switch from revolute to to wise does Revolute close down all your balances as well? Uh, so I wonder if how many people would expect then they should come as it's a good question actually.

### 00:39:41

4.07 Punk Rock (LDN, 4): I think I would uh I don't think we're able to call the other accounts their current account either but maybe something to experiment with and check. Um happy to run that. Yeah, we can see how they do it. Um I mean if if you did want to to quickly go through like Revolutes, it's very similar. I don't think it's as good like it doesn't have as much information. Uh, one little like Easter egg here is I checked them out in April and here you see they had like the payment transfer service. I checked it again today. No payment transfer service. So they've basically I think they launched with the partial switch but have now rolled back to only offer full switches what I can tell and yeah like basically it's all the same flow. I think here you can actually see like the date picker um just click on Monzo.

### 00:40:32

4.07 Punk Rock (LDN, 4): Something I think they do well which I think Monzo is missing is this like success or like presubmission screen. I think it's quite nice to say like okay you're going to move from this bank to this bank. I think we should add it to like the date of when that's going to happen which they do here and then it's like exactly what's going to happen. Um, and then basically for the switch guarantee, they show show like very very minimal wording here. And then if you click learn more, um, you go to like the more the sort of like landing page. There's a bunch more information. Um, this looks really good, but like this is a video that plays and it's really nice and slick. Um, but yeah, this is kind of like how other banks are doing it. We also have bars at Lloyd's saved down on the conference, but I won't spend too much time.

### 00:41:17

4.07 Punk Rock (LDN, 4): They're not as as good. Um, but yeah, that's kind of like what we're thinking about on the inbound. So, if I go back, um, just to kind of like close out a little bit. So, yeah, I think that that sort of helps contextualize things a bit. So, really here we're talking about like the information collection screens. not going to like rehashing but there's some I think for you know what when this does get picked up like for design containing creations we can probably use this input then feel free to like tweak it further but there's some like basics here um and then yeah a bunch of this is more like the backend flow but we go through some um some steps and up here you can kind of see the day so on day one we would like have all this happening day two we should probably send like an update saying okay great your all banks accepted the age.

### 00:42:10

4.07 Punk Rock (LDN, 4): Um this is the you know this is the switch days we've all confirmed and things are happening and uh yeah basic question why does it take 7 days up to 7 days is it like intra bank communication and back and forth and check pretty much okay and like does it and it so and does it just actually take that long or is it sort of rate limited like we do stuff on day one we do stuff on day two just or could it be instance if everybody got their s*** together like yeah to be honest I think they they've like extended a bit to allow for like things to maybe break and be caught in the process because with the way like if payments are in flight or like your direct debit is about to go off on a day and you happen to be switching on that day like there can be some strange behavior with with the system so I think the seven day like is the least risky window of like doing that so like things happen on a certain face.

### 00:43:09

4.07 Punk Rock (LDN, 4): Yeah, exactly. To decouple the Yeah. Okay. Nice. Um, precisely. So, like like day two, we we'll know that the old banks accepted the the switch. Okay. On day three, uh, we would be able to say things like, um, so just make sure here. So, we've sent Yeah. So, we're sending the message for here. So, basically, this is saying like we've started setting up your payments on day three and on date four through to five. like this is a bit of a a gap in the timing, but this is like some lag to allow for payments to be to be caught if anything is sort of like going wrong. Y um but yeah, I won't spend too much time, but there are some like um some steps you can can look up.

### 00:43:54

4.07 Punk Rock (LDN, 4): I I think I had three kind of notifications, but we can do more. Um I think one is like things are in progress and at the end it's like okay, your switch is complete. Um looking forward, your parents will come from your wise account. Um, and do we want to have a like switch in progress screen in the app that they can go to as well or just do it entirely via coms? Up to us. I I hadn't really thought about this. Um, you'd have like a little switch in progress on the launchpad like task or notification and then you click into it and it's like timeline what's been done, what's not been done and then find out more deep link into support stuff like that. It's super cool. Yeah, disco heaps of it in my head but I think it's a great Yeah.

### 00:44:45

4.07 Punk Rock (LDN, 4): No, no. We can start MVP then maybe. No, but I think it's a really great thing to April. Yeah, I agree. We can design it where we want it to get to and then bring it back. Those um stupid money truckers are really hard to do. Yeah. No, I know. I know. I love it. I like it. I also think like we could have something on like your account details. Yeah. There's like heaps of stuff. It's like Yeah. or even it's just like your switch is in progress and you can't do anything. It just acknowledges it.

### 00:45:17

4.07 Punk Rock (LDN, 4): I think it's nice to have like end product stuff. I think it's just constants never Yeah. Yeah. We never think about it. I also think maybe that last push could take you to like some form of unboxing like a different iteration of like this is your current account. Yeah. But we Yeah. It would have to happen, but I think the unboxing screen is built to have No, I think I think it's worth having. It should be quite celebratory. Also, by then they'll have a bunch of money hopefully in the account. So, you can do things like grow your money used to do this thing. I don't think they still do it. Oh, yeah, they do where they like count up your money and that like that figure going up is really like satisfying like you're winning the jackpot.

### 00:46:01

4.07 Punk Rock (LDN, 4): Like the numbers. Uh other question sorry it was on the US things. Um somebody somewhere is going to immediately ask are we going to do switching bonuses and marketing and promotions and stuff. So like is that I know that's not part of this but like we need to think about it as in the future we will be doing that. I've written a PR FAQ about this and uh I still need to get it through pricing but I I'm proposing we do a switch bonus. Um it's kind of nuanced in that it's meant to avoid like gaming. So the idea is you get uh money back on direct debit spend. It's like cash back on debit. That's very good. And we would do it up to like a certain amount which matches like the LTV primary account.

### 00:46:46

4.07 Punk Rock (LDN, 4): So basically we're saying like the payback would be like 13 months on on the Yeah. Nice. Okay. So you switch switch the direct debits and get cash back on them and then you have to and then that's a longterm Yeah. Okay. And so you get some money back every month that your direct debits go off. So he like left us after two months. Okay. He switched to us, but we didn't burn like 200 pound moving over. Yeah. Um but I'll show the pure afterwards if you want to have a read. Um talks a bit about like that. Great. Yeah. Yeah. I would like to see curious.

### 00:47:18

4.07 Punk Rock (LDN, 4): Cool. Definitely. Um yeah, income stuff. Very keen. Great. Um cool. I think that is the the 101 stuff mostly covered. Um so we still got 10 minutes. Uh any yeah any particular questions? Um all good. not questions but maybe we could work out like a way of working moving forward and um yeah so I mean in terms of the cadence at the moment um so like Reinie who couldn't join today but she's the backend engineer on UK mining movement I think she would love to agree like API contracts soonish um so what like if that can happen at some point uh we do have the bi-weekly syncs where maybe we can like stay in touch on on the major topics. Um, this week we're signing the participation agreement which then locks in our onboarding slots.

### 00:48:28

4.07 Punk Rock (LDN, 4): We have until the end of June to pull out if we think we're not going to make it. What happens if we just don't make it? If we burn the test slot by failing the test, the next time we try to enroll, we'd have to pay about 100k. Oh. Wow. So, yeah. But first time free. First time's free. So if we pull out before the end of June, we won't pay to go again. Uh but June's like the end of June's point of no return on cost. Um so I think we're pretty confident on the back end. Uh please shout if you think like we're maybe not going to make it on on the front end. I think we will we'll be able to get like an MVP up for sure, right?

### 00:49:06

4.07 Punk Rock (LDN, 4): Like it's just how good it looks by by December. I think it's totally fine. depending on how crazy you go. No, no, we can uh yeah, I think concurrent to getting all the stuff set up and like plumbing and cuz like what a lot of it's quite fixed in terms of what has to happen. We can like do some explorational flows, prototyping, do some testing with customers. I need to find myself a content designer from somewhere. So I'll chat to Holly about that or Ian. Yeah. So I think content design is really important for this. Uh so yeah we'll work out a bit of a design scope and then can come to any working sessions with some design updates and sort of exploration probably. Well so Ben is on boarded up speed and can dedicate his time to this.

### 00:50:02

4.07 Punk Rock (LDN, 4): Oh, so yeah, we can get going basically. Obviously pending my mission days. Yeah. No. Yeah. Uh yeah, Ben's just joined and it's up to speed. So is uh clear as well. Would it be absolutely that s*** to ask if we could have like a first pass wireframes general vibe by like the week like second to last week or like the week of last week of June. So we can just do like a if that's a like pull out timeline, we could like just sense check a little bit.
Benhur Senabathi: Yep.
4.07 Punk Rock (LDN, 4): Yeah.
Benhur Senabathi: I think so. Yep.
4.07 Punk Rock (LDN, 4): Um at some point I've been engineered on this project so we can scope it sort of. Yeah. Yeah. Right.

### 00:50:46

4.07 Punk Rock (LDN, 4): Oh yeah. If it's you I don't know who Yeah. What you were thinking. Yes. for this. I'm so what I'm hoping is like if you have like something rough by the last week, then we can like spend some very high level scoping of like how long take. Yeah. No, it makes sense. We'll probably have you seen Connor's like base services prototype. I will probably jump into that like high life prototyping and because a lot of this stuff is like um state based and based on what you've done. So like actually just building a prototype really early and seeing how it feels to do the right way to do that works perfectly as well. I'm pretty sure like I have almost no issues but it be good to like have that.

### 00:51:27

4.07 Punk Rock (LDN, 4): Yeah. Yeah. Just so we're like all thinking different things. Yeah. No, no, that's fine. We'll do that and then it will be DF want to minimize custom stuff as much as possible. Okay, cool. Um that's fine. Could do that. Thank you. Uh yeah. And then the timelines wise, December is when you need like UX ready to roll at the latest. Yeah. Yeah. I'm hoping we much earlier than that like Q3 idea. Um but I just want to speak then. It's not for September. No, no, we can test for balance.

### 00:52:03

4.07 Punk Rock (LDN, 4): Uh yeah, Ben to talk about contracts, you probably want to view on we should in my opinion I think we should kind of separate the tracks a little bit like we're going to have like the experience side and then the like I don't know what you guys call like your part the integration side back in but this one needs to be done like sooner rather than later. Um which I know is a misnomer because there will be some backing working as well. Maybe we should call like the money movement scope, but uh yeah. Um whenever you're ready, like really um that's fine. I think I haven't got anyone from my team on it yet. Um I think we need your first Oh, for for the back end. Yeah. Yeah. For this side, we can wait till after planning and like, you know, we can have some onto.

### 00:52:52

4.07 Punk Rock (LDN, 4): I think we need a bit of emergency on for the sounds. Yeah. Appreciate it. Also, she's been doing such a great job. Yeah, that was really nice. Honestly, it was really good. Yes, very impressive. Um, amazing. So, next steps, I'll share a bunch of links on the channel. Uh, I think we're all in the channel now. We can like communicate there. Next bi-weekly is on Tuesday and yeah, I'll keep you updated. Maybe do is it worth having bi-weekly on different topics? Because I feel like Yeah, I think I think we should flip them and have like an experienced one and a do them. I mean, either we can do Yeah.

### 00:53:27

4.07 Punk Rock (LDN, 4): every other week. So then there's always one every week or we can and then the experience we can loop in all my experience engineers but they don't have to come to the back end we can like we will be your stakeholders in that one but then you can come to the experience you want me um do you want to keep your bi-weekly as a bi-weekly and I'll do every other week then okay cool so good love it
Benhur Senabathi: Sorry, just a quick one. Sid, uh, you mentioned there's like this two u deadlines. What's the difference between the September one and the December one?
4.07 Punk Rock (LDN, 4): Uh so September is when we need to start doing all of the functional testing with the scheme. Uh there's like all the different scenarios we need to go through on the the XML send and receive. December is kind of like our last probably date that we can confidently say we'll launch in Jamf um to to still leave some time for like testing before we go live.

### 00:54:27

4.07 Punk Rock (LDN, 4): So also to just to be super clear there if say we finish testing in like October, we have a six month window to go live once we complete the accredititation testing. Oh, I mean that still leaves us until like Marchish. Uh so we like we could still take a bit more time if we need it, but we should aim for like Jan to really get it on the door. That's a great business model. you set these hard deadlines and then when people pull out last minute, you can resell the slots for the last last year. But this is why they must have such good like stats on their search, right? They're very big on like this must happen then. We had the same with um Alip Pay. Yeah. Yeah. So you are regulatorally like required to offer this.

### 00:55:15

4.07 Punk Rock (LDN, 4): You have to pay us for it as well on Yeah. But I think like the really strict rules, they're really annoying for us, but it makes things way higher quality for people. Annoyingly, I think like when you think about like Alipe Ps this like these are really great products for a consumer. Yeah, this is so annoying for us.
Benhur Senabathi: And did you say it's free the first time and if you don't do it the first time it's it costs 100k the second
4.07 Punk Rock (LDN, 4): Yeah,
Benhur Senabathi: time?
4.07 Punk Rock (LDN, 4): it's like 75 to 100K depending on how many things you have in space. We didn't have joint account initially, but I think we should just test joint account since we're going to offer it soon anyway. So, we'll we'll like do the testing for it whenever it's live. We can just Yeah. Thanks so much everybody.
Benhur Senabathi: Oh, sounds good.
4.07 Punk Rock (LDN, 4): Thank you.
Benhur Senabathi: Thank you.
4.07 Punk Rock (LDN, 4): I said I'm marking Connor as optional.

### Transcription ended after 00:56:10

This editable transcript was computer generated and might contain errors. People can also change the text after it was created.